        ASSIGNMENTS -7

1. Consider the user story: “As a customer I want to use ATM”. What would be
my acceptance criteria (“so that......)”? List all possible acceptance criteria.

        For ATM services, the acceptance criterions are,

1. Check the balance (balance enquiry should be possible)
2. The customer should be able to withdraw money without going to bank
3. The customer should be able to transfer money to another account
4. The customer should be able to change his/her PIN number
5. The customer should be able to get a MINI Statement of last 5 transactions

2. What are the advanced Scrum Master skills?
Various Advanced master skills:

Individual learning
A scrum master should learn from the previous projects done and try to implement those learnings in the next project.

Open communication
A scrum master should facilitate a good communication amoung the team members. This helps in better coordination. This is done through daily scrum meetings and planning. He should also keep the product owner updated with the progress in project management.

Alignment
A scrum master should encourage more collaboration amoung and within the team members.

Creativity and innovation
 A scrum master should encourage creativity of the team and invent new methods which can prove more efficiency.

Ownership
 A scrum master should be fully involved with the team and guide the team.

Organization and leadership
A scrum master should coach the team to success.

Competences
Should encourage the competence amoung the team members which helps in the faster progress of project development.

Guide team to higher levels of performance

Appreciate the team for their effort

- Skills for your role as change agent – Learn how to keep your retrospectives fresh sprint after sprint, how to manage thorny communication issues, and more.
- Tools and techniques to guide teams to higher levels of performance – Learn to root out impediments like a truffle hound.
- Scaling scrum success beyond your team – Learn how to encourage and integrate value-driven practices up and down the organization.
- Visibility – learn how to make the path to highest value delivery crystal clear to your team and your stakeholders.

3. How do you think you can use Agile practices in large projects? (Given that
the team can have no more than 9 people, do you think large projects with
large teams can be involved in agile practices?)
Yes, agile can be adopted to large project even if each team can have a maximum of 9 members. Here the concept of scrum of scrums is used.The Scrum of Scrums is a scaling mechanism.

Here a single scrum consist of multiple scrums each consist of a 9 member team. The main scrum is called Scrum of scrums.

Each scrums which comes under the Scrum of scrums has a Scrum master. The master of Scrum of scrums is Scrum of scrum master.Scrum of scrum master can be an other person or any one of the scrum masters.

For a large project it is not practical to have a stand up meeting for everyone,which might be more than 100 people.So inorder for that each scrum is divided in to further more and a person is selected from each scrum and attends the main meeting discussing their problems and development.

The review and retrospective phase can also be done in this scrum of scrum method. Scrum of Scrums is a team composed of representatives from a number of individual Scrum teams that discuss about their scrum problems and progress ie, the usual scrum standup meeting.

For a better coordination, all the scrum masters organize meeting and discuss about the project progress. Using scrum you can increase the size of your team and can be adopted to large projects.

4. What are the Possible options for tracking project performance in Agile?
Several measures are used to track project performance in agile:
Velocity
V=Units of efforts completed/ Sprint

Velociy for first release plan is predicted which is created during project initiation after that actual velocity is measured at each timebox and this actual measure is used to predict the velocity for subsequent timeboxes in the release plan.

Hit rate
Percentage of work allocated to a timebox that was actually completed.

Work remaining on tasks
Each day the remaining work is estimated on each task.

Project cost
It is estimated to make sure that the project is completed within the budget.

Other three management measures are:

Cost performance index (CPI)
Cost Performance Index (CPI) = (Baseline Cost per Story Point)/(Actual Cost per Story Point)
CPI > 1 is an indication that cost incured for the project is less than what expected .
CPI<1 is an indication that the cost has exceeded the expected value.
CPI	=	EV/TAC
=	(BC/SP)/(AC/SP)

Schedule performance index (SPI)
Schedule Performance Index (SPI) = (Actual Velocity/Baseline Velocity)

SPI > 1 is an indication that the project has finished earlier than expected.
SPI < 1 is an indication that the project has finished late than expedcted.
SPI	=	EV/PV
=	AV/BV

Earned business value (EBV)
Earned value is defined as “the value of work completed”
EV=total story points times the baseline cost per story point

If project goes according to plan CPI and SPI would = 1 every Sprint

Based on the SPI and CPI values we can understand whether the project is going on time and on budget. Thus it helps determine the performance of a project.

The CPI and SPI does not check for the business value. The business value measures the outcome and not the outputs. It checks whether the customer satisfaction is guaranteed.

5. In Agile, the team always picks up business value user stories in every
sprint. Do we still need to know earned value?
        Knowing the earned value helps achieve greater visibility and control of the project activities which helps in responding to issues early on, thus making it possible to meet the project timelines. It provides a clear communication of the activities involved and improves project visibility and accountability.Earned value helps to

- Improve cost/schedule control
- Find the risks involved
- Manage scope variation
- Predict cost at completion of projects
- Analyse performance and improve efficiency
- Predict financial results
- Better employee planning